Automotive Part-Price Automation — Combined Summary Report

NAPA + AutoZone (Apify) and O'Reilly Auto Parts (Custom Pipeline)

# 1. Executive Overview

This report consolidates two related part-price scraping efforts: (A) an Apify-based scraper targeting NAPA and AutoZone across 50 automotive part numbers, and (B) a custom automation pipeline targeting O'Reilly Auto Parts. Both efforts built fully functional pipelines, and both were ultimately blocked or degraded by external site-side defenses or actor limitations — not by errors in the underlying scripts.

| Project | Target Site(s) | Outcome |
| --- | --- | --- |
| Part-Price Scraping (Apify actors) | NAPA + AutoZone | Both blocked/broken — NAPA needs paid rental; AutoZone returns wrong products, no price field at all. |
| Price Automation (custom pipeline) | O'Reilly Auto Parts | Pipeline complete but fully blocked by Akamai Bot Manager (403) at every escalation level tried. |

# PART A — NAPA + AutoZone Scraping Project (Apify)

## A.1 Objective

Use Apify-based scrapers to fetch prices and product URLs for a list of 50 automotive part numbers across two third-party retailer sites — NAPA and AutoZone — and write the results into Prices.xlsx (brand_name, brand_part_number, price).

## A.2 Overall Status

| Component | Current State | Status |
| --- | --- | --- |
| NAPA Scraper | Apify actor lexis-solutions~napaonline-scraper — free trial expired; actor now requires paid rental (403 error). | BLOCKED |
| AutoZone Scraper | Billing fixed (402 resolved). Actor returns URLs only — never a price field — and frequently the wrong (cross-referenced) product. | PARTIAL / BROKEN |
| Prices.xlsx (50 part numbers) | 49 of 50 rows populated with brand + part number. 0 rows have a price value — every price cell is blank/N/A. | 0% PRICE FILL |

## A.3 What Happened — NAPA

- Setup: Python script + Apify actor lexis-solutions~napaonline-scraper, writing part numbers (Col B) and prices (Col C) into Prices.xlsx.

- A free solution was requested — free alternatives suggested were Apify's own apify/web-scraper (free monthly credits) or a fully custom Python/Selenium scraper with no Apify dependency.

- Challenge — free trial expired: the actor returned a 403 error ("You must rent a paid Actor in order to run it after its free trial has expired").

- Workaround attempt failed: changing the email ID and generating a new API token did not reset the trial — rental status is tied to the Apify account, not the token. This also risks violating Apify's terms of service.

- Recurrence: the identical "actor not rented" error resurfaced under a source labeled "Motorcraft" (same underlying actor family).

## A.4 What Happened — AutoZone

- Setup: actor shahidirfan/autozone-products-scraper, taking part numbers from Column B and writing price/URL back.

- Actor ID error: an incorrect actor ID (missing the required username~actor-name tilde format) initially caused a 404 Not Found.

- Category search worked: once the correct actor ID was used, scraping AutoZone's battery category page worked well (~100 real products returned in one run).

- Individual part search failed: direct search URLs returned "Not Found" for every part, even though the same URLs showed real prices in a browser.

- Billing issue (402): testing 3 real part numbers revealed a 402 Payment Required error — resolved by generating a new API token after adding billing.

- Root structural problem: even after billing was fixed, results still came back "Not Found." The actor's JSON output has no price field at all — it only performs search/matching, not price extraction.

- Cross-reference mismatch confirmed directly in Prices.xlsx: the actor grabs the closest keyword match instead of the exact part page.

- Price field is universally N/A across all 49 populated rows — the gap is total, not partial.

## A.5 Confirmed Cross-Reference Mismatches

| Brand | Part Number | Wrong Product Linked |
| --- | --- | --- |
| NAPA | BAT75124R | Linked to a "sealed-power-connecting-rod-bearing-set" page — unrelated part entirely. |
| DIEHARD | 246 | Linked to a "door-mirror" product page. |
| NAPA | BAT84124RAAA | Also linked to a "door-mirror" product page. |
| SUPERSTART | 27PRM (x2 rows) | Linked to a "powertrain-control-module-prom" page — unrelated part. |

## A.6 Root Cause Summary

| # | Issue | Root Cause |
| --- | --- | --- |
| 1 | NAPA: 403 "rent a paid Actor" error | Free trial on the actor expired; billing is tied to the Apify account, not the API key. |
| 2 | Email/token-swap workaround failed | Rental status lives on the account, not the token — a new email just creates a fresh, un-rented account (and may violate Apify's ToS). |
| 3 | AutoZone: initial 404 | Wrong actor ID format — Apify actor IDs must be username~actor-name. |
| 4 | AutoZone: 402 Payment Required | Account had no billing/credits attached — resolved by generating a new token after adding billing. |
| 5 | AutoZone: price field missing entirely | The actor (shahidirfan/autozone-products-scraper) only does search/matching — its JSON schema has no price field, by design. |
| 6 | AutoZone: "Not Found" on direct search URLs | Actor can't render AutoZone's JS-based search-results pages; category-page scraping works, live search does not. |
| 7 | Cross-reference mismatch (wrong product linked) | Actor falls back to closest keyword match instead of the exact part page when the exact match isn't parsable. |

## A.7 Prices.xlsx — Brand & URL Result Breakdown

49 of 50 rows are populated with brand_name and brand_part_number. Every price cell is blank — 0% price fill rate.

| Brand | Parts | URL Found | URL Not Found | Correct Product | Wrong / Mismatch |
| --- | --- | --- | --- | --- | --- |
| NAPA | 12 | 12 | 0 | 0 | 12 |
| DURALAST | 9 | 2 | 7 | 2 | 0 |
| SUPERSTART | 9 | 7 | 2 | 4 | 3 |
| DIEHARD | 8 | 8 | 0 | 4 | 4 |
| MOTORCRAFT | 4 | 4 | 0 | 4 | 0 |
| ACDELCO | 4 | 1 | 3 | 1 | 0 |
| STANDARD | 1 | 0 | 1 | 0 | 0 |
| DAYCO | 1 | 0 | 1 | 0 | 0 |
| GATES | 1 | 0 | 1 | 0 | 0 |
| TOTAL | 49 | 34 | 15 | 15 | 19 |

Of the 34 URLs found, only 15 point to the correct product (a battery listing); the remaining 19 are cross-reference mismatches. Of all 49 parts, only about 15 (roughly 31%) resolved to a genuinely correct product page, and none returned a price. NAPA is the worst performer — all 12 of its URLs were "found," but every one is a wrong-product mismatch.

## A.8 Open Decisions / Next Steps

- NAPA is blocked entirely until paid actor rental or a free custom-built scraper is used.

- AutoZone billing is fixed, but the actor still can't reliably parse live search pages and never returns price.

- Proposed but not completed: test a part number known to be in stock to isolate whether the actor can handle search pages at all when a product is purchasable.

- Two undecided paths forward: switch to a different Apify actor built for keyword/part-number search, or abandon live search and match part numbers locally against scraped category-page data.

# PART B — O'Reilly Auto Parts Automation Project

## B.1 Objective

Build a fully automated system that retrieves battery part prices from the O'Reilly Auto Parts website: read part numbers and brands from an Excel file, search each part on O'Reilly's site, retrieve the current price, and write results back to Excel and JSON — with no manual effort.

## B.2 Approach

A working automation pipeline was built that reads part numbers and brand names from Excel, constructs the correct O'Reilly search URL for each part, sends each request through Apify, and writes results into a new Excel file and a JSON file. The pipeline itself is fully functional end-to-end — the only point of failure is O'Reilly's website actively refusing automated access. Three progressively stronger methods were tried.

## B.3 Methods Attempted and Findings

| Method | Approach | Result |
| --- | --- | --- |
| 1 | Apify Web Scraper — standard automated Chrome browser visits O'Reilly, searches, and reads the price directly. | Blocked — 403 Forbidden on every request. |
| 2 | Residential proxies — requests routed through real home-internet IPs plus a realistic browser identity. | Blocked — same 403 error persisted. |
| 3 | Stealth mode — browser fingerprint spoofing (screen size, fonts, system details) to appear fully human. | Blocked — still detected and rejected. |

## B.4 Root Cause

O'Reilly Auto Parts is protected by Akamai Bot Manager — an enterprise-grade anti-bot security system that analyses IP reputation, browser fingerprint, and behaviour patterns simultaneously to detect and block automated access, returning a 403 Forbidden error. Prices are fully visible to a human opening the page manually — the block applies only to automated tools, confirming the pipeline itself is correct. This is a well-documented, industry-wide challenge affecting many high-traffic commercial sites.

## B.5 Current Status

| Component | Status |
| --- | --- |
| Excel input → search → output pipeline | Complete and working. |
| Apify integration & authentication | Implemented and tested. |
| Residential proxy routing | Implemented and tested — did not bypass block. |
| Stealth / fingerprint spoofing | Implemented and tested — did not bypass block. |
| Price retrieval from O'Reilly | BLOCKED — Akamai Bot Manager (403 Forbidden) |

## B.6 Recommended Next Step

The standard industry solution for Akamai-protected sites is a dedicated anti-bot scraping API — ScraperAPI, ZenRows, or ScrapingBee — which manage proxies, browser fingerprints, and challenge-solving internally. Since the input/output pipeline is already built and tested, integrating one of these services requires only a minor change to the web-page-fetching part of the code. Testing has already begun using ScraperAPI; results will be reported in the next update.

# 2. Overall Takeaway

Across both projects, the core automation logic (reading inputs, constructing search requests, writing structured output) works correctly. In every case, the remaining blocker is external: site-side anti-bot defenses (NAPA rental wall, AutoZone actor limitations, O'Reilly's Akamai protection) rather than any fault in the scripts themselves. The common next step across both projects is the same pattern — either pay for proper access (actor rental / dedicated scraping APIs) or restructure the approach to avoid live search entirely (e.g., matching against pre-scraped category data).